CURCIBLE

Implementation Spec — All 4 Phases

SaaS Product Buildout · n8n · Railway · Stripe · Netlify

June 2026  ·  Internal  ·  v1.0

# Overview

This document is the full technical implementation guide for Curcible Model 2 — the hosted SaaS build. It covers infrastructure setup, per-product n8n workflow specs, credential management, Stripe billing integration, the client onboarding UI, and a phased build roadmap.

Stack summary:

| Layer | Tool | Status |
| --- | --- | --- |
| Automation runtime | n8n (self-hosted, Railway) | Deploy first |
| AI inference | OpenAI GPT-4o + text-embedding-3-small | API key per client |
| Vector database | Qdrant Cloud | Required for P01, P06 |
| Billing | Stripe | Build in Phase 1 |
| Onboarding UI | HTML/CSS + Netlify | Build in Phase 1 |
| Email delivery | Gmail OAuth2 (per client) | Client provides |
| Social publishing | Blotato API | Client provides (P04) |
| CMS | WordPress REST API | Client provides (P02) |
| CRM | HubSpot API / Airtable | Client provides (P03) |

# Infrastructure Setup

## 1. n8n on Railway

Deploy n8n to Railway using the official Docker image. Configure the following environment variables:

N8N_HOST=your-n8n-domain.railway.app

N8N_PORT=5678

N8N_PROTOCOL=https

N8N_ENCRYPTION_KEY=<32-char random string>  # encrypts stored credentials

WEBHOOK_URL=https://your-n8n-domain.railway.app/

N8N_LOG_LEVEL=info

DB_TYPE=postgresdb  # use Railway Postgres addon

DB_POSTGRESDB_DATABASE=n8n

Per-client isolation: each client gets their own n8n credentials (stored encrypted). Workflows share the same n8n instance but use credential IDs scoped to each client. Never share credential objects across clients.

## 2. Qdrant Cloud

Required for P01 InboxCore and P06 KnowCore. Setup steps:

- Create a free cluster at cloud.qdrant.io

- Create one collection per client: naming convention curcible_{client_id}

- Collection vector config: size=1536, distance=Cosine (matches text-embedding-3-small)

- Store Qdrant URL + API key per client in n8n credential vault

Knowledge base ingestion (run once per client, then on doc updates):

- Input: PDF, DOCX, or plain text files from client

- Chunk: split into 500-token segments with 50-token overlap

- Embed: POST to OpenAI /v1/embeddings with model text-embedding-3-small

- Upsert: POST to Qdrant /collections/{name}/points/upsert with vector + payload

## 3. Stripe Configuration

Create the following in Stripe Dashboard:

| Product | Type | Amount | Stripe Price ID placeholder |
| --- | --- | --- | --- |
| Starter — MRR | Recurring monthly | $99 | price_STARTER_MRR |
| Starter — Setup | One-time | $299 | price_STARTER_SETUP |
| Growth — MRR | Recurring monthly | $249 | price_GROWTH_MRR |
| Growth — Setup | One-time | $499 | price_GROWTH_SETUP |
| Scale — MRR | Recurring monthly | $499 | price_SCALE_MRR |
| Scale — Setup | One-time | $999 | price_SCALE_SETUP |

Stripe webhook: configure to forward payment_intent.succeeded to n8n webhook /webhook/stripe-confirm. This triggers client workspace activation.

# Phase 1 — Ship MeetCore (Week 1–2)

Goal: first paying client on Starter tier. MeetCore live, onboarding form deployed, Stripe accepting payments.

## P07 MeetCore — Build Checklist

| Task | Details | Owner |
| --- | --- | --- |
| Import workflow JSON | Import P07-MeetCore.json into n8n | You |
| Replace credential IDs | Swap {{CLIENT_ZOOM_CRED_ID}}, {{CLIENT_GOOGLE_CRED_ID}}, {{CLIENT_OPENAI_CRED_ID}} with actual n8n cred IDs after client onboards | You |
| Test with own Zoom | Run a test meeting, verify transcript download + summary email | You |
| Enable Google Meet variant | Duplicate workflow, replace Zoom node with Google Drive > watch for .vtt files in Meet recordings folder | You |
| Verify email output | Confirm branded HTML email renders correctly in Gmail, Apple Mail, Outlook | You |

## Onboarding UI — Build Checklist

| Task | Details |
| --- | --- |
| Deploy onboarding/index.html | Push to Netlify at onboard.curcible.com (or subdomain of your choice) |
| Set N8N_WEBHOOK_URL | Update the JS config in index.html to point to your Railway n8n webhook path |
| Set STRIPE_PUBLISHABLE_KEY | Add your Stripe publishable key, uncomment Stripe.js script and Elements init code |
| Create Stripe Payment Intent endpoint | Build a small server function (Netlify Function or Railway service) that creates a PaymentIntent and returns client_secret |
| Wire n8n onboarding webhook | Create a new n8n workflow that: receives the onboarding POST → stores client data → sends "You're live" email |
| Test full flow end-to-end | Complete Tier selection → Info → Credentials → Pay → Confirmation |

## Stripe Integration — Payment Intent Flow

The onboarding UI uses Stripe Elements (client-side). You need a server-side endpoint to create PaymentIntents. Simplest implementation: a Netlify Function at /api/create-payment-intent.

// netlify/functions/create-payment-intent.js

const stripe = require("stripe")(process.env.STRIPE_SECRET_KEY);

exports.handler = async (event) => {

const { tier } = JSON.parse(event.body);

const amounts = { starter: 39800, growth: 74800, scale: 149800 }; // cents, setup+first month

const intent = await stripe.paymentIntents.create({

amount: amounts[tier], currency: "usd",

metadata: { tier, source: "curcible_onboarding" }

});

return { statusCode: 200, body: JSON.stringify({ clientSecret: intent.client_secret }) };

};

# Phase 2 — Add InboxCore (Week 3–4)

Goal: P01 InboxCore live. Qdrant set up. Upsell existing MeetCore clients.

## P01 InboxCore — Build Checklist

| Task | Details |
| --- | --- |
| Set up Qdrant | Create Qdrant Cloud account, create first client collection |
| Build ingestion workflow | Separate n8n workflow: takes client docs → chunks → embeds → upserts to Qdrant |
| Import P01-InboxCore.json | Replace all {{CLIENT_*}} placeholders |
| Create Gmail labels | Create curcible-processed and curcible-urgent labels in client Gmail before activating |
| Configure RAG upgrade | Replace {{CLIENT_KB_CONTEXT}} in system prompt with Qdrant HTTP Request node for vector search |
| Test with real inbox | Connect to a test Gmail, run several emails through, verify classification + draft creation |
| Build upsell sequence | Email sequence to existing Starter clients: InboxCore add-on for $50/mo or bundle upgrade to Growth |

## Gmail Label Setup (per client)

Before activating P01 for any client, create these labels in their Gmail via the Gmail API or manually:

- curcible-processed — applied to every email the workflow touches

- curcible-urgent — applied to URGENT-classified emails for human attention

Label IDs: retrieve via Gmail API GET /users/me/labels and update the workflow node with actual label IDs (they vary per account).

# Phase 3 — Growth Tier (Week 5–8)

Goal: unlock $249/mo tier. Build P03 LeadCore, P04 PostCore, P02 ContentCore.

## P03 LeadCore — Key Setup

- Webhook URL format: https://your-n8n.railway.app/webhook/leadcore-{client_id}

- Give webhook URL to client — they add it to their Typeform/Webflow form settings

- ICP criteria session: 30-min call with client to define ideal customer profile → paste into GPT system prompt

- HubSpot: client creates a Private App with contacts.write scope → provides API key

- Airtable alternative: swap HubSpot node for Airtable Create Record — no code change needed

## P04 PostCore — Airtable Template

Provide clients with this Airtable base template (share a template link):

| Field | Type | Purpose |
| --- | --- | --- |
| Content Brief | Long text | Client writes the idea/brief here |
| Topic | Short text | Single topic keyword |
| Target Audience | Short text | Who this is for |
| Tone | Single select | Professional / Casual / Playful / Educational |
| Status | Single select | Draft → Approved → Posted → Failed |
| Scheduled Date | Date | When to publish (workflow fires when this date arrives) |
| Media URL | URL | Link to image/video in Google Drive |
| Posted At | Date/time | Auto-filled by workflow |
| Blotato Post ID | Short text | Auto-filled for reference |

## P02 ContentCore — WordPress Auth

WordPress Application Passwords (not the login password) must be used. Setup:

- Client logs into WP Admin → Users → Your Profile → scroll to Application Passwords

- Create new app password named "Curcible ContentCore"

- HTTP Basic Auth: username = WP username, password = app password (with spaces removed)

- Test endpoint: GET https://client-site.com/wp-json/wp/v2/posts — should return 200

## Client Dashboard (Phase 3 deliverable)

Build a simple status page at dashboard.curcible.com showing each client which automations are running. Stack: HTML + Netlify + n8n API polling. n8n exposes /api/v1/workflows endpoint — use it to check active status per client workflow.

# Phase 4 — Scale Tier (Week 9–14)

Goal: unlock $499/mo tier. Build P05 ReportCore, P06 KnowCore, P08 SchedCore. Productize onboarding to zero-touch.

## P05 ReportCore — GA4 Access

Client must grant Curcible's Google service account read access to their GA4 property, or use their own OAuth. Steps:

- In GA4: Admin → Property Access Management → Add user with Viewer role

- Use client's Google OAuth2 credential (collected during onboarding) — same credential as Gmail

- GA4 API must be enabled in Google Cloud Console for the client's project

## P06 KnowCore — Meta App Approval

This is the longest lead-time item. Start the Meta Developer App process early.

| Step | Time estimate | Notes |
| --- | --- | --- |
| Create Meta Developer App | 1 hour | business.facebook.com → create app → add WhatsApp product |
| Configure test number | 30 min | WhatsApp > Getting Started > test phone number |
| Submit for Business Verification | 1–5 days | Required for production access |
| Submit for WhatsApp Business API access | 1–7 days | Required to message non-test numbers |
| Production webhook + phone number | 1 hour | After approval, add real phone number + webhook URL |

## P08 SchedCore — Calendly Setup

Minimal setup. Steps per client:

- Client creates Calendly API key at calendly.com/integrations/api_webhooks

- Curcible sets up webhook in Calendly pointing to n8n SchedCore webhook URL

- Select events: invitee.created and invitee.canceled

- Google Calendar: same OAuth2 credential used across all Google-connected workflows

## Zero-Touch Onboarding (Phase 4 goal)

Replace manual workflow activation with automated provisioning:

- Stripe payment_intent.succeeded → n8n webhook

- n8n: creates client record in internal Airtable CRM

- n8n: duplicates template workflows for new client (via n8n API)

- n8n: assigns credentials to duplicated workflows automatically

- n8n: sends "You're live" confirmation email to client

This eliminates the manual 5-min activation step and allows true self-serve at scale.

# Credential Management

All client credentials stored in n8n's encrypted credential vault. Each client gets their own set. Never reuse credentials across clients.

| Credential | n8n Type | Products |
| --- | --- | --- |
| Google OAuth2 | Google OAuth2 API | P07, P01, P02, P03, P04, P05, P08 |
| OpenAI API Key | OpenAI API | All products |
| Zoom OAuth2 | Zoom OAuth2 API | P07 |
| HubSpot API Key | HubSpot API | P03 |
| Airtable Token | Airtable Token API | P03, P04 |
| Qdrant API Key | HTTP Header Auth (custom) | P01, P06 |
| Blotato API Key | HTTP Header Auth (custom) | P04 |
| WordPress App Password | HTTP Basic Auth | P02 |
| Perplexity API Key | HTTP Header Auth (custom) | P02 |
| Meta System Token | HTTP Header Auth (custom) | P06 |
| Calendly API Key | HTTP Header Auth (custom) | P08 |

Naming convention in n8n: {ClientName} — {CredentialType} (e.g. "Acme Inc — Google OAuth2")

# Per-Client Activation Reference

| Product | Tier | Est. setup time | Creds needed | Workflow file |
| --- | --- | --- | --- | --- |
| P07 MeetCore | All | 15 min | Zoom OAuth2, Google OAuth2, OpenAI | P07-MeetCore.json |
| P01 InboxCore | All | 20 min + KB upload | Google OAuth2, OpenAI, Qdrant | P01-InboxCore.json |
| P03 LeadCore | Growth+ | 30 min + ICP session | Google OAuth2, OpenAI, HubSpot/Airtable | P03-LeadCore.json |
| P04 PostCore | Growth+ | 45 min | Blotato, Airtable, Google OAuth2, OpenAI | P04-PostCore.json |
| P02 ContentCore | Growth+ | 30 min | WordPress, Perplexity, OpenAI, Google OAuth2 | P02-ContentCore.json |
| P05 ReportCore | Scale | 60 min + KPI session | GA4, Google OAuth2, OpenAI | P05-ReportCore.json |
| P06 KnowCore | Scale | 2 hr + KB ingestion | Meta Token, WhatsApp Phone ID, Qdrant, OpenAI | P06-KnowCore.json |
| P08 SchedCore | Scale | 20 min | Calendly API, Google OAuth2, OpenAI | P08-SchedCore.json |

# Rollout Sequence

| Phase | Duration | Key deliverable | Revenue unlock |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | MeetCore live + Stripe + onboarding UI | First Starter client ($99/mo) |
| Phase 2 | Week 3–4 | InboxCore + Qdrant + upsell sequence | Starter bundle + Growth upsell |
| Phase 3 | Week 5–8 | LeadCore + PostCore + ContentCore + client dashboard | Growth tier at $249/mo |
| Phase 4 | Week 9–14 | ReportCore + KnowCore + SchedCore + zero-touch onboarding | Scale tier at $499/mo |

Critical path: Meta Business Verification (P06) takes 5–12 days — submit this in Week 1 in parallel with Phase 1 build to avoid blocking Scale tier launch.

# Appendix — Files Delivered

- onboarding/index.html — branded client onboarding form, 4-step flow, Stripe Elements ready

- workflows/P07-MeetCore.json — import into n8n

- workflows/P01-InboxCore.json — import into n8n

- workflows/P03-LeadCore.json — import into n8n

- workflows/P04-PostCore.json — import into n8n

- workflows/P02-ContentCore.json — import into n8n

- workflows/P05-ReportCore.json — import into n8n

- workflows/P06-KnowCore.json — import into n8n

- workflows/P08-SchedCore.json — import into n8n

All workflow JSONs use {{PLACEHOLDER}} tokens for credential IDs and client-specific values. Replace these per client after onboarding before activating workflows.